Absolutely. From now on, this checklist will become our Project Bible. Every time we complete something, we'll mark it done. This is also useful for showing your faculty weekly progress.

🚀 SYNAPSE - MASTER DEVELOPMENT CHECKLIST

📌 Phase 0 - Project Foundation ✅

Project Planning

- ✅ Finalized project idea (Synapse)

- ✅ Defined project scope

- ✅ Finalized features

- ✅ Selected tech stack

- ✅ Designed architecture

- ✅ Created project folder structure

🛠 Development Environment ✅

- ✅ Installed Java JDK

- ✅ Installed IntelliJ IDEA

- ✅ Installed PostgreSQL

- ✅ Installed pgAdmin

- ✅ Installed Git

- ⬜ Installed Postman (we'll use it from the next module)

- ⬜ Installed VS Code (needed when we start React)

☕ Spring Boot Backend ✅

- ✅ Created Spring Boot project

- ✅ Maven project initialized

- ✅ Added dependencies

  - Spring Web

  - Spring Data JPA

  - PostgreSQL Driver

  - Spring Security

  - Validation

  - Lombok

  - DevTools

- ✅ Opened project in IntelliJ

- ✅ Fixed Project JDK

- ✅ Successfully ran Spring Boot

- ✅ Embedded Tomcat running on port 8080

🗄 Database ✅

- ✅ PostgreSQL installed

- ✅ Created synapse database

- ✅ Connected Spring Boot to PostgreSQL

- ✅ Hibernate configured

- ✅ Database connection verified

📂 Project Architecture ✅

Created packages:

- ✅ config

- ✅ controller

- ✅ service

- ✅ repository

- ✅ entity

- ✅ dto

- ✅ security

- ✅ exception

- ✅ util

🔐 Security

- ✅ Created SecurityConfig

- ✅ Disabled default login page for development

- ⬜ JWT Authentication (later)

- ⬜ Role-Based Authentication (later)

🌐 First API

- ✅ Created HealthController

- ✅ Created /api/health

- ✅ Tested API in browser

- ✅ JSON response working

🎉 CURRENT PROJECT STATUS

Backend Completion: ~10%

You have a professional backend foundation. Now we'll start adding real business features.

🚀 Phase 1 - Authentication Module (NEXT)

Database

- ⬜ Create User entity

- ⬜ Create Users table automatically

DTOs

- ⬜ RegisterRequest

- ⬜ LoginRequest

- ⬜ AuthResponse

Repository

- ⬜ UserRepository

Service

- ⬜ UserService

Controller

- ⬜ AuthController

APIs

- ⬜ POST /api/auth/register

- ⬜ POST /api/auth/login

Password Security

- ⬜ BCrypt Password Encoder

- ⬜ Store encrypted passwords

Testing

- ⬜ Test Register API

- ⬜ Test Login API

📄 Phase 2 - Notes Module

- ⬜ Create Note entity

- ⬜ Upload PDFs

- ⬜ Store file metadata

- ⬜ Save file path

- ⬜ Download notes

- ⬜ Delete notes

- ⬜ List all uploaded notes

🤖 Phase 3 - AI Module

- ⬜ Create Python FastAPI service

- ⬜ Connect Spring Boot ↔ Python

- ⬜ Gemini API integration

- ⬜ PDF text extraction

- ⬜ Text chunking

- ⬜ Generate embeddings

- ⬜ Store embeddings in ChromaDB

- ⬜ Semantic search

- ⬜ AI Question Answering (RAG)

🧠 Phase 4 - Smart Study Features

- ⬜ Quiz Generator

- ⬜ Flashcard Generator

- ⬜ Summary Generator

- ⬜ Key Points Extraction

- ⬜ Revision Planner

📊 Phase 5 - Dashboard

- ⬜ Dashboard API

- ⬜ Statistics

- ⬜ Recent uploads

- ⬜ Study progress

- ⬜ AI usage analytics

🌐 Phase 6 - React Frontend

- ⬜ Create React app

- ⬜ Configure Tailwind CSS

- ⬜ Install Shadcn UI

- ⬜ Login page

- ⬜ Register page

- ⬜ Dashboard

- ⬜ Upload page

- ⬜ AI Chat page

- ⬜ Quiz page

- ⬜ Flashcards page

- ⬜ Settings page

🔐 Phase 7 - Production Security

- ⬜ JWT Authentication

- ⬜ Refresh Tokens

- ⬜ Authorization

- ⬜ Protected APIs

- ⬜ CORS Configuration

☁️ Phase 8 - Deployment

- ⬜ Docker

- ⬜ Backend deployment

- ⬜ AI service deployment

- ⬜ Frontend deployment

- ⬜ PostgreSQL deployment

- ⬜ Custom domain

- ⬜ SSL

📚 Documentation

- ⬜ README.md

- ⬜ API Documentation

- ⬜ Database Schema

- ⬜ Architecture Diagram

- ⬜ UML Diagrams

- ⬜ User Manual

- ⬜ Project Report

🎓 College Deliverables

- ⬜ Presentation (PPT)

- ⬜ Demo Script

- ⬜ Viva Questions

- ⬜ Source Code

- ⬜ Final Report

- ⬜ GitHub Repository Ready

📈 Progress Tracker

Project Setup           ██████████ 100%

Backend Foundation      ██████████ 100%

Authentication          ░░░░░░░░░░   0%

Notes Module            ░░░░░░░░░░   0%

AI Module               ░░░░░░░░░░   0%

Study Features          ░░░░░░░░░░   0%

Frontend                ░░░░░░░░░░   0%

Deployment              ░░░░░░░░░░   0%

Overall Progress        █░░░░░░░░░  10%

💙 One promise

From now until Synapse is complete, I'll act as your Technical Lead.

For every feature, I'll provide:

- 🎯 The objective

- 🏗️ The architecture

- 🤖 A high-quality Gemini prompt

- 🔍 A review of the generated code

- 🧪 Testing steps

- 🐛 Help debugging any errors

- 📢 A professional faculty progress update

We'll build this one milestone at a time, and by the end you'll have a polished, professional project rather than just a collection of code files.